CONTENTPILOT AI

PS 02 — Phased Implementation Plan

Google Antigravity • IBM Bob • Agiloft-inspired enterprise SaaS UX

# 1. Project Overview

ContentPilot AI is an AI-powered content creation and management SaaS platform for creating, repurposing, reviewing, approving, and organizing content across digital platforms. The product should feel like a polished enterprise SaaS workspace: structured navigation, clear status indicators, data-rich views, accessible forms, and reliable approval workflows.

Development environment: Google Antigravity. IBM Bob is a required development-lifecycle assistant and must be used on genuine project tasks. Agiloft is a design and workflow reference only; do not copy its interface pixel-for-pixel or imply an official integration.

# 2. Product Goals and MVP Scope

Generate content drafts from a topic, audience, goal, tone, language, and target platform.

Repurpose one source into platform-specific versions (for example, LinkedIn, Instagram, YouTube, and X).

Save, search, edit, and organize generated content in a persistent content library.

Support the workflow Draft → In Review → Approved → Scheduled, with return-for-revision and rejection paths.

Provide brand voice settings, content quality checks, campaign/calendar views, comments, and status history.

Support role-aware experiences for creator, reviewer, and administrator.

Support English, Hindi, and Marathi where feasible for the MVP.

Deliver a responsive, accessible UI with clear loading, empty, error, and success states.

# 3. Agreed Architecture

| Layer | Technology / Tool | Responsibility |
| --- | --- | --- |
| AI-assisted development | Google Antigravity + IBM Bob | Plan, implement, review, refactor, debug, test, and document the codebase. |
| Frontend | React + TypeScript + Tailwind CSS | Responsive SaaS dashboard, AI Studio, library, campaigns, calendar, approvals, and settings. |
| Backend API | Python + FastAPI | Authentication/authorization, content APIs, workflow rules, validation, and LLM orchestration. |
| Database | PostgreSQL | Users, workspaces, brand settings, content, campaigns, comments, approval events, and audit history. |
| AI provider | Configurable LLM API | Content generation, repurposing, rewriting, and quality suggestions; keep keys server-side. |
| Quality & delivery | Git, automated tests, migrations, deployment docs | Version control, repeatable setup, regression checks, and production-ready configuration. |

# 4. Phase-by-Phase Roadmap

## Phase 0 — Requirements, Repository Audit & Setup

Objective: Understand the current project, lock the MVP, and establish a safe development workflow.

Tasks

Inspect repository structure, existing code, package scripts, environment files, and current UI before making large changes.

Write a concise product requirements document, architecture notes, data model, and prioritized backlog.

Create or verify Git workflow, `.env.example`, `.gitignore`, formatting/linting, and local run instructions.

Identify the LLM provider and configuration approach; do not commit API keys.

Record project assumptions and any blockers rather than inventing integrations.

Deliverables: README setup baseline; requirements/backlog; architecture notes; initial task plan.

Exit criteria: The project builds or its current failures are documented; scope and stack are clear.

## Phase 1 — SaaS Design System & Application Shell

Objective: Build the consistent enterprise-style UI foundation before adding complex business logic.

Tasks

Create responsive app shell with sidebar navigation, top bar, workspace selector, profile menu, and page container.

Define design tokens for typography, spacing, neutral surfaces, borders, status colors, and interaction states.

Create reusable buttons, inputs, dropdowns, cards, tables, dialogs, badges, toasts, skeletons, and empty states.

Build dashboard, navigation routes, responsive layouts, and accessible focus/keyboard behavior.

Use Agiloft only as inspiration for structured enterprise workflows; create original layouts and branding.

Deliverables: Working frontend shell; reusable component library; responsive navigation and placeholder pages.

Exit criteria: Main routes work on desktop and mobile widths; components share a coherent visual system.

## Phase 2 — Backend Foundation, Database & Authentication

Objective: Create a reliable data layer and secure API foundation.

Tasks

Set up FastAPI structure, configuration, request validation, error handling, and health endpoint.

Create PostgreSQL schema and migrations for users, workspaces, memberships/roles, brand profiles, content items, campaigns, comments, and workflow events.

Implement authentication appropriate to the chosen deployment and secure session/token handling.

Enforce workspace boundaries and role-based permissions on the server, not only in the UI.

Add seed/demo data and clear local setup instructions.

Deliverables: Working API; database migrations; authentication and authorization; seed data; API documentation.

Exit criteria: A user can authenticate, load workspace data, and access only permitted records.

## Phase 3 — AI Studio & Content Generation

Objective: Deliver the main AI value proposition with robust failure handling.

Tasks

Build a generation form for topic/brief, audience, objective, tone, language, platform, and content format.

Implement server-side LLM orchestration with configurable provider/model settings and timeout/error handling.

Generate editable drafts and support regenerate, rewrite, shorten, expand, and change-tone actions.

Add platform-specific repurposing for selected social and video platforms.

Add a quality assistant for clarity, tone consistency, CTA, length, and platform-fit suggestions; present suggestions as advisory.

Use mocked AI responses in automated tests and never expose provider secrets in frontend code.

Deliverables: AI Studio UI; generation and repurposing API; editing actions; quality suggestions; tests.

Exit criteria: Users can generate, edit, and regenerate content; failures are understandable and do not lose entered text.

## Phase 4 — Content Library, Brand Voice & Search

Objective: Make content reusable and consistent across a workspace.

Tasks

Persist drafts and allow create, view, edit, duplicate, archive, and delete where permitted.

Build content library with search, filters, sorting, platform/type/status labels, and pagination where needed.

Add brand voice settings: tone, audience, vocabulary, prohibited phrases, and style guidance.

Apply brand settings to generation prompts and expose the active brand profile in the UI.

Add autosave or explicit save states and recovery-friendly error messages.

Deliverables: Persistent content library; brand profile/settings; search and filters; CRUD tests.

Exit criteria: Saved content survives refresh and can be found, edited, and reused.

## Phase 5 — Review, Approval & Audit Workflow

Objective: Implement the enterprise workflow that differentiates the product from a simple AI text generator.

Tasks

Implement Draft → In Review → Approved → Scheduled status transitions.

Support request-changes/return-to-draft and rejection paths with required reviewer feedback where appropriate.

Add creator, reviewer, and admin permissions and validate every transition in the API.

Add comments, reviewer notes, timestamps, status history, and an audit trail.

Build review queue, content detail view, approval actions, status badges, and activity timeline.

Prevent unauthorized approval, invalid state transitions, and accidental duplicate actions.

Deliverables: Workflow API and UI; role checks; comments; audit events; transition tests.

Exit criteria: A content item can move through valid states, return for revision, and show who changed what and when.

## Phase 6 — Campaigns, Calendar & Collaboration

Objective: Connect individual content items into organized campaigns and publishing plans.

Tasks

Create campaigns with objective, target audience, date range, channels, and associated content.

Build a calendar/list view for planned content and statuses; provide accessible alternatives to drag-and-drop.

Allow content to be assigned to a campaign and scheduled with timezone-aware timestamps.

Add lightweight collaboration features such as assignment and activity summaries if time permits.

Clearly label scheduling as an internal plan unless an actual publishing integration is implemented.

Deliverables: Campaign management; calendar/planner; schedule fields; campaign-content relationships.

Exit criteria: Users can group content into a campaign and see planned dates and current approval status.

## Phase 7 — Testing, Security, UX Polish & Deployment

Objective: Make the MVP reliable, demonstrable, and straightforward to run.

Tasks

Add backend unit/API tests and frontend component/critical-flow tests.

Test login, permissions, generation errors, saving, search, approval transitions, and workspace isolation.

Check loading, empty, error, success, and offline/timeout states; verify responsive layouts and keyboard accessibility.

Validate input, sanitize rendered content, rate-limit expensive AI endpoints where feasible, and review secret handling.

Add migrations, environment variable documentation, production build checks, and deployment instructions.

Prepare demo seed data and a short judge-facing walkthrough.

Deliverables: Passing critical tests; security checklist; deployment guide; demo script; known-limitations list.

Exit criteria: A clean setup can run the app, core workflows pass, and the demo does not rely on undocumented manual steps.

## Phase 8 — IBM Bob Requirement Evidence & Final Submission

Objective: Demonstrate authentic use of IBM Bob throughout the software development lifecycle.

Tasks

Use Bob on real repository tasks: requirements analysis, implementation/refactoring, code review/debugging, tests, or documentation.

Keep genuine evidence of Bob-assisted work: prompts/tasks, relevant diffs or commits, test outcomes, and screenshots where permitted.

Maintain `IBM_BOB_IMPLEMENTATION.md` listing task, date, files affected, Bob contribution, human review, validation, and evidence location.

Use Antigravity as the main build environment and keep the project history in Git.

Do not claim Bob is a runtime dependency or fabricate an SDK/API integration unless the official hackathon rules specifically require and support it.

If the rubric requires Bob inside the deployed application, verify the official required integration/API and update the architecture before claiming compliance.

Deliverables: `IBM_BOB_IMPLEMENTATION.md`; real implementation evidence; final architecture and usage notes.

Exit criteria: The team can clearly show what Bob was used for, what changed, how it was reviewed, and how it was tested.

# 5. Recommended Priority Order

| Priority | Scope |
| --- | --- |
| P0 — Must have | Application shell, authentication/workspace isolation, AI generation, content save/edit, content library, review/approval flow, tests, setup documentation, IBM Bob evidence. |
| P1 — Strong MVP additions | Brand voice, platform repurposing, quality checker, reviewer comments, audit timeline, campaign association, calendar view. |
| P2 — Post-MVP | Direct social publishing integrations, analytics dashboards, advanced workflow designer, scheduled automation, billing, enterprise SSO, advanced team reporting. |

# 6. IBM Bob Evidence Log Template

Create and maintain `IBM_BOB_IMPLEMENTATION.md` in the repository. Record only work that actually happened.

| Date | Task / Prompt | Files or Commit | Validation | Evidence / Notes |
| --- | --- | --- | --- | --- |
| To be completed with real evidence | To be completed with real evidence | To be completed with real evidence | To be completed with real evidence | To be completed with real evidence |
| To be completed with real evidence | To be completed with real evidence | To be completed with real evidence | To be completed with real evidence | To be completed with real evidence |
| To be completed with real evidence | To be completed with real evidence | To be completed with real evidence | To be completed with real evidence | To be completed with real evidence |
| To be completed with real evidence | To be completed with real evidence | To be completed with real evidence | To be completed with real evidence | To be completed with real evidence |

# 7. Antigravity Execution Rules

Work phase by phase; do not attempt to implement the entire platform in one unreviewed change.

At the start of each phase, inspect current files and propose a short task plan before editing.

After each meaningful change, run relevant lint, type checks, tests, and build commands; report exact results.

Keep changes small, preserve working behavior, and do not replace the existing stack without a documented reason.

Use realistic seeded demo data, but never present mock AI output or simulated publishing as a real external integration.

Keep API keys and secrets server-side; provide `.env.example` with placeholders only.

Update README and phase checklist as work is completed; list known gaps honestly.

# 8. Final Definition of Done

Responsive React/TypeScript frontend and FastAPI backend run from documented instructions.

PostgreSQL schema/migrations persist users, workspace data, content, and workflow history.

Users can generate and edit content, repurpose it for multiple platforms, save it, search it, and reopen it.

Brand voice and quality suggestions are available or explicitly listed as deferred if the MVP timeline is constrained.

Reviewers can request changes or approve content; server-side authorization and audit history are tested.

Campaign/calendar features show planned content without falsely claiming actual social publishing.

Critical automated tests pass; secrets are not committed; error states are handled.

IBM Bob use is genuine and documented with evidence; any runtime integration requirement is verified against official hackathon instructions.

README, environment template, deployment guide, demo script, and known limitations are included.

# 9. Suggested Repository Documentation

README.md — project overview, stack, setup, scripts, environment variables, and demo instructions.

docs/PRODUCT_REQUIREMENTS.md — MVP scope, roles, user stories, and acceptance criteria.

docs/ARCHITECTURE.md — component responsibilities, API boundaries, data model, and security assumptions.

docs/PHASE_PLAN.md — this phased roadmap and completion checklist.

IBM_BOB_IMPLEMENTATION.md — actual Bob-assisted tasks and verification evidence.

.env.example — variable names with non-secret placeholder values.